| DRAFT CONTRACT DE ACHIZIȚIE PUBLICĂ DE SERVICII NR._________ /________________ Preambul În temeiul prevederilor Legii nr. 98/2016 privind achiziţiile publice, cu modificările şi completările ulterioare, ale Normelor metodologice de aplicare a prevederilor referitoare la atribuirea contractului de achiziţie publică/acordului-cadru din Legea nr. 98/2016 privind achiziţiile publice aprobate prin HG nr. 395/2016 şi a Raportului procedurii nr. ...................., s-a încheiat prezentul contract de servicii între: - Părţile contractante UNIVERSITATEA DIN BUCUREȘTI, cu sediul în București, Șoseaua Panduri, nr. 90, Sector 5, cod poștal 050663, telefon ... , fax ..., având cod fiscal 4505502 și contul ..., deschis la ..., reprezentată legal prin Rector, în calitate de Autoritate Contractantă, denumită in continuare ACHIZITOR, pe de o parte și _____________ , cu sediul în __________, str. __________Nr. __________, Etaj __________, Sector _____, telefon _____fax _____înmatriculata la Registrul Comerţului din _____ sub nr. _____, cod unic de înregistrare _____, cont _____ deschis la Trezoreria Statului, reprezentată legal de ________________, având funcţia de _______________ în calitate de contractant, denumita in continuare PRESTATOR, pe de altă parte. - Definiții 2.1. În prezentul contract următorii termeni vor fi interpretați astfel: - contract - prezentul contract şi toate anexele sale; - Achizitor şi Prestator - părţile contractante, aşa cum sunt acestea numite în prezentul contract; - prețul contractului - preţul plătibil Prestatorului de către Achizitor, în baza contractului, pentru îndeplinirea integrală şi corespunzătoare a tuturor obligaţiilor asumate prin contract; - ofertă - documentația care cuprinde propunerea tehnică și propunerea financiară; - propunerea tehnică - document al ofertei, elaborat pe baza cerințelor din documentația de atribuire, stabilite de achizitor; - propunerea financiară - document al ofertei prin care se furnizează informațiile cerute prin documentația de atribuire cu privire la preț, tarife, alte condiții financiare și comerciale; - durata de executare a contractului - intervalul de timp în care Prestatorul prestează serviciile pe care le presupune îndeplinirea contractului, așa cum acestea sunt prevăzute în ofertă și în contract; - servicii - activitățile a căror prestare face obiectul contractului, respectiv servicii de proiectare și servicii de asistența tehnică - asistență tehnică-asistență tehnică acordată de proiectant pe durata execuției lucrărilor - standarde - standardele, reglementările tehnice sau altele asemenea prevăzute în tema si regulamentul concursului şi în propunerea tehnică; - produse - echipamentele, maşinile, utilajele, piesele de schimb şi orice alte bunuri cuprinse în anexa / anexele la prezentul contract şi pe care Prestatorul are obligaţia de a le furniza în legătură cu serviciile prestate conform contractului; - forţa majoră - un eveniment mai presus de controlul părţilor, care nu se datorează greşelii sau vinei acestora, care nu putea fi prevăzut la momentul încheierii contractului şi care face imposibilă executarea şi, respectiv, îndeplinirea contractului; sunt considerate asemenea evenimente: războaie, revoluții, incendii, inundații sau orice alte catastrofe naturale, restricţii apărute ca urmare a unei carantine, embargou, enumerarea nefiind exhaustivă, ci enunţiativă. Nu este considerat forţă majoră un eveniment asemenea celor de mai sus care, fără a crea o imposibilitate de executare, face extrem de costisitoare executarea obligaţiilor uneia din părți; - cazul fortuit - eveniment care nu poate fi prevăzut şi nici împiedicat de către cel care ar fi fost chemat să răspundă dacă evenimentul nu s-ar fi produs. n. subcontractant - orice operator economic care nu este parte a prezentului contract și care executa/presteaza și/sau furnizează anumite părți ori elemente ale serviciilor/lucrărilor sau ale construcției ori îndeplinesc activități care fac parte din obiectul prezentului contract și care răspunde în fata prestatorului/executantului de organizarea și derularea tuturor etapelor necesare în acest scop; o. penalitate contractuală – despăgubirea stabilită în contractul de prestari servicii ca fiind plătibilă de către una din părţile contractante către cealaltă parte, în caz de neîndeplinire, îndeplinire necorespunzătoare sau cu întârziere a obligaţiilor din contract; p. daune-interese – sume de bani reprezentând prejudicial material sau moral pe care una din părțile contractuale îl adduce celeilalte părți; r. proiect – inseamna totalitatea pieselor scrise si desenate, precum si variantele electronice (scanate si editabile) elaborate, editate, si dispuse intr.-o forma coerenta de catre prestator, absolut necesare si suficiente pentru realizarea in conditiile legislatiei romane a obiectivului de investitii oricare etapa prevazuta in continutul cadru al documentatiilor tehnico-economice aferente obiectivelor/proiectelor de investitii finantate din fonduri publice. s. proiectant – este elaboratorul proiectului. Acesta poate fi prestatorul insusi sau un subcontractant al acestuia; t. specificaţii tehnice - cerinţe, prescripţii, caracteristici de natură tehnică ce permit fiecărui produs, serviciu sau lucrare să fie descris, în mod obiectiv, într-o manieră corespunzătoare îndeplinirii necesităţii autorităţii contractante; r. zi - zi calendaristică; an - 365 de zile. 3. Interpretare 3.1. În prezentul contract, cu excepția unei prevederi contrare cuvintele la forma singular vor include forma de plural și vice versa, acolo unde acest lucru este permis de context. 3.2. Termenul ,,zi” sau ,,zile” sau orice referire la zile reprezintă zile calendaristice dacă nu se specifică în mod diferit. 4. Clauze obligatorii Obiectul principal al contractului 4.1. Obiectul contractului îl reprezintă prestarea de servicii de proiectare și asistență tehnică pentru obiectivul de investiții “ REFUNCȚIONALIZAREA SI ACTIVAREA SPATIILOR ANEXE EXISTENTE IN CURTEA IMOBILULUI CU NR. CADASTRAL 214529 (STR. DIONISIE LUPU NR.46), PUNEREA IN VALOARE A SERELOR VECHI SI AMENAJAREA COMPLETA A GRĂDINII CASEI UNIVERSITARILOR” denumite în continuare Servicii, pe care Prestatorul se obligă să le presteze în conformitate cu prevederile din prezentul Contract, cu dispozițiile legale, aprobările și standardele tehnice, profesionale și de calitate în vigoare și conform cerințelor din Tema și Regulamentul Concursului și anexele sale precum și a celorlalte anexe ale Contractului. 4.2. Activităţile prestate vor fi următoarele: Obiectul contractului va fi prestarea etapizată a următoarelor categorii de servicii și predarea documentațiilor aferente după cum urmează: Tabel: Tabel servicii de proiectare contractate descrise conform Anexei 2.3.1. Propunere Financiară: | DRAFT CONTRACT FOR PUBLIC PROCUREMENT OF SERVICES NO._________ /________________ Preamble Pursuant to the provisions of Law no. 98/2016 regarding public procurement, with subsequent amendments and additions, of the Methodological Norms for the application of the provisions relating to the awarding of the public procurement contract/framework agreement from Law no. 98/2016 regarding public procurements approved by GD no. 395/2016 and the Report of the procedure no. ...................., this service contract was concluded between: 1. The contracting parties THE UNIVERSITY OF BUCHAREST, with headquarters in Bucharest, Șoseaua Panduri, nr. 90, Sector 5, postal code 050663, telephone... , fax ..., having the fiscal code 4505502 and the account ..., opened at ..., legally represented by the Rector, as the Contracting Authority hereinafter referred to as PURCHASER, on the one hand and _____________ , with headquarters in __________, str. __________No. __________, Floor __________, Sector _____, telephone _____fax _____registered with the Trade Register of _____ under no. _____, Sole Registration Code _____, account _____ opened with the State Treasury, legally represented by ________________, having the function of _______________ as contractor, hereinafter referred to as PROVIDER, on the other hand. - Definitions 2.1. In this contract the following terms shall be interpreted as follows: - contract - this contract and all its annexes; - Purchaser and Provider - the contracting parties, as they are named in this contract; - contract price - the price payable to the Provider by the Purchaser, under the contract, for the full and proper fulfillment of all obligations assumed under the contract; - offer - the documentation comprising the technical proposal and the financial proposal; - technical proposal - tender document, prepared based on the requirements in the award documentation, established by the Purchaser; - financial proposal- offer document providing the information required by the award documentation regarding price, tariffs, other financial and commercial conditions; - duration of contract execution - the time interval in which the Provider provides the services required to fulfill the contract, as provided for in the offer and in the contract; - services - the activities whose provision is the subject of the contract, namely design services and technical assistance services; - technical assistance - technical assistance provided by the designer during the execution of the works; - standard - the standards, technical regulations or other similar provisions provided for in the competition brief and rules and in the technical proposal; - products - the equipment, machinery, tools, spare parts and any other goods included in the annex(es) to this contract and which the Provider is obliged to provide in connection with the services provided under the contract; - force majeure - an event beyond the control of the parties, which is not due to their fault or fault, which could not have been foreseen at the time of conclusion of the contract and which makes the execution and, respectively, the fulfillment of the contract impossible; such events are considered: wars, revolutions, fires, floods or any other natural disasters, restrictions resulting from a quarantine, embargo, the list being non-exhaustive, but enunciative. An event such as the above which, without creating an impossibility of execution, makes the execution of the obligations of one of the parties extremely costly is not considered force majeure; - fortuitous event- event that cannot be foreseen or prevented by the person who would have been called upon to respond if the event had not occurred. n. subcontractor - any economic operator who is not a party to this contract and who executes/performs and/or supplies certain parts or elements of the services/works or construction or performs activities that are part of the subject matter of this contract and who is responsible to the provider/executor for organizing and carrying out all the steps necessary for this purpose; o. contractual penalty – the compensation established in the service contract as payable by one of the contracting parties to the other party, in case of non-fulfillment, improper fulfillment or delay of the obligations under the contract; p. damages – amounts of money representing material or moral damage that one of the contractual parties claims against the other party; r. project – means all written and drawn pieces, as well as electronic versions (scanned and editable) developed, edited, and arranged in a coherent form by the provider, absolutely necessary and sufficient for the achievement, under the conditions of Romanian legislation, of the investment objective, any stage provided for in the framework content of the technical-economic documentation related to the objectives/investment projects financed from public funds. s. designer – is the developer of the project. This can be the provider itself or a subcontractor thereof; t. technical specifications - requirements, prescriptions, technical characteristics that allow each product, service or work to be described, objectively, in a manner appropriate to meet the needs of the contracting authority; u. day - calendar day; year - 365 days. 3. Interpretation 3.1. In this contract, unless otherwise provided, words in the singular form shall include the plural form and vice versa, where the context permits. 3.2. The term "day" or "days" or any reference to days means calendar days unless otherwise specified. 4. Mandatory clauses Main object of the contract 4.1. The object of the contract is the provision of design services and technical assistance for the investment objective " REFUNCTIONALIZATION AND ACTIVATION OF EXISTING AUXILIARY SPACES IN THE COURTYARD OF THE PROPERTY WITH LAND REGISTRY NO. 214529 (46 DIONISIE LUPU STREET), ENHANCEMENT OF OLD GREENHOUSES AND THE COMPLETE LANDSCAPE DESIGN OF THE GARDEN OF UNIVERSITY HOUSE" hereinafter referred to as Services, which the Provider undertakes to provide in accordance with the provisions of this Contract, with the legal provisions, approvals and technical, professional and quality standards in force and in accordance with the requirements of the Brief and the Competition Rules and its annexes as well as the other annexes to the Contract. 4.2. The activities performed will be the following: The object of the contract will be the phased provision of the following categories of services and the handover related documentation as follows: Table: Table of contracted design services described according to Annex 2.3.1. Financial Proposal: |
| --- | --- |

|  | Denumire servicii | Service denomination |
| --- | --- | --- |
| 1. | Concept definitiv / Anteproiect documentație definitivare concept, în acord cu soluţia câştigătoare a concursului de soluţii | Definitive concept / Preliminary project final concept documentation in accordance with the winning design proposal |
| 2. | Plan Urbanistic Zonal – PUZ | Zonal Urban Plan – ZUP |
| 3. | Documentația de avizare a lucrărilor de intervenții (DALI) grădină și clădiri | Technical documentation for the approval of intervention works (DALI) |
| 4. | Documentație pentru autorizarea executării lucrărilor (DTAC / DTAD + DTOE) | Technical documentation for the approval of construction works (DTAC / DTAD + DTOE) |
| 5. | Documentație tehnică și detalii de execuție (DT + DDE) | Technical documentation for execution (DT (technical documentation) + DDE (execution details) |
| 6. | Plan de mentenanţă și gestiune | Maintenance and management plan |
| 7. | Asistență tehnică pentru execuția lucrărilor | Technical assistance for the execution of works |

| Livrabilele se vor înmâna Achizitorului la sediul acestuia în 2 exemplare semnate și ștampilate. Eventualele completări, corecturi se vor elabora și depune la sediul Achizitorului în termen de 10 zile de la luarea la cunoștință a observațiilor Achizitorului. 4.3. Prestatorul se obligă să presteze serviciile prevăzute în prezentul Contract în conformitate cu documentația de atribuire și oferta depusă și să transmită Achizitorului documentațiile livrabile pe hârtie (părți scrise și părți desenate) în original și în formă electronică, în format editabil (CD, DVD, STICK), elaborate în limba română în numărul de exemplare solicitate, în conformitate cu cerințele din tema și regulamentul concursului și anexele sale și oferta tehnică, cu respectarea legislației în vigoare. Documentațiile elaborate în baza prezentului Contract se vor utiliza în vederea realizării obiectivului de investiții. 4.4. Toate drepturile de autor, drepturile patrimoniale ce derivă din obiectul contractului se transferă și devin proprietatea Achizitorului de la data efectuării plății, conform art. 22. 4.5. Serviciul de asistență tehnică dn partea proiectantului se va desfășura pe tot parcursul execuției lucrărilor, până la data recepției finale, fără obiecțiuni a acestora de către achizitor. 5. Prețul și plata contractului 5.1. Achizitorul se obligă să plătească Prestatorului, în limita fondurilor disponibile aprobate cu această destinație, prețul total convenit prin prezentul Contract, în valoare de …………….. lei, fără TVA, în conformitate cu oferta Prestatorului (anexă la contract) și acceptată de Achizitor în urma derulării procedurii de achiziție publică. Plata se va efectua astfel: a) prețul aferent serviciilor de proiectare, în cuantum de ………. lei, fără TVA, se va achita în termen de 30 zile de la primirea facturii, în baza procesului-verbal de recepție finală, semnat fără obiecțiuni de către ambele părți; b) prețul aferent serviciilor de asistență tehnică, în cuantum de ………. lei, fără TVA, se va face etapizat, pe parcursul executării lucrărilor, în baza rapoartelor lunare de activitate confirmate de către executant și de către achizitor în calitate de beneficiar, în termen de 30 zile de la primirea facturii. c) Prețul aferent serviciilor de asistență tehnică poate fi ajustat, în condițiile legii, după împlinirea termenului de 24 luni de prestare efectivă a acestor servicii, conform lucrărilor efectuate, asistate. Pe parcursul îndeplinirii contractului, prețul poate fi ajustat prin actualizare în cazul în care pe piață au apărut anumite condiții, în urma cărora s-a constatat creșterea/diminuarea indicilor de preț pentru elemente constitutive ale ofertei, al căror efect se reflectă în creșterea/diminuarea costurilor pe baza cărora s-a fundamentat prețul acestor servicii, de asistență tehnică. În orice situație, prețul serviciilor de asistență tehnică poate fi ajustat doar în măsura strict necesară pentru acoperirea costurilor pe baza cărora s-a fundamentat acest preț. În cazul în care sunt îndeplinite condițiile legale și contractuale se va proceda la ajustare, iar formula de ajustare a prețului serviciilor de asistență tehnică va fi următoarea: A = (preț serviciu pentru asistență tehnică din partea proiectantului x IPCL25)/ /IPCLr A = actualizare preț IPC = indice preț consum servicii comunicat de INS Lr=luna de referință va fi luna de semnare a contractului de achiziție publică L25=luna a 25-a de prestare efectivă a acestor servicii 5.2. Plata taxei TVA se va face în conformitate cu prevederile legale referitoare la cota T.V.A. în vigoare la data efectuării plății. 5.3. - În factura fiscală/facturile fiscale se înscriu în mod obligatoriu, codurile CPV corespunzătoare prevăzute în nomenclatorul de referință în domeniul achizițiilor publice, adoptat prin Regulamentul (CE) nr. 2195/2002 al Parlamentului European și al Consiliului din 5 noiembrie 2002 privind Vocabularul comun privind achizițiile publice (CPV), în conformitate cu OUG nr. 138/2024. În cazul în care factura fiscală/facturile fiscale nu întrunesc condițiile prevăzute la alineatul precedent, acestea vor fi restituite de către achizitor emitentului care va proceda în consecință, termenul de plată urmând să curgă de la data primirii de către achizitor a facturii/facturilor refăcută/refăcute corespunzător cerințelor de mai sus. 6. Durata contractului 6.1. Prezentul contract intră în vigoare la data semnării de către ambele părţi şi își produce efectele până la data îndeplinirii obligațiilor contractuale reciproce, în condițiile și cu respectarea Legii nr. 98/2016. 6.2. Prestarea serviciilor ce fac obiectul prezentului contract începe la data transmiterii Ordinului de de începere, care este emis de către Achizitor în termen de cel mult 5 zile calendaristice de la constituirea garanţiei de bună execuţie şi se derulează cu respectarea temei și regulamentului concursului și a anexelor sale precum şi a graficului de execuţie a etapelor prezentat în conţinutul anexei 2.3 din Regulamentul concursului, parte integrantă din prezentul contract. 6.3 Prestatorul se obligă să realizeze obiectul prezentului contract într-un termen de maximum 60 luni (proiectare și asistență tehnică), repartizate astfel: - maximum 16 luni sunt alocate execuției proiectului, de la data emiterii Ordinului de începere, etapele și termenele de execuție fiind prevăzute în Anexa 2.3. Propunere financiară parte integrantă a prezentului contract; - maximum 46 de luni sunt alocate asistenței tehnice și curg de la data emiterii Ordinului de începere a lucrărilor de execuție. Asistența tehnică se acordă pe întreaga perioadă de derulare a lucrărilor de execuție și până la recepția finală a acestora, fără obiecțiuni. 6.4. Fiecare activitate ce face obiectul contractului prevăzută în graficul de execuţie a etapelor va fi executată astfel încât documentaţia necesară elaborată să fie predată de Prestator cu cel puţin 15 zile calendaristice înaintea termenului limită prevăzut în graficul de execuţie a etapelor în vederea verificării şi aprobării de Achizitor, în baza procesului-verbal de predare-primire. 6.5. Achizitorul va verifica și va restitui documentaţia, după caz, în vederea efectuării modificărilor/completărilor cu cel puţin 10 zile înaintea termenului limită prevăzut în graficul de execuţie a etapelor. În cazul în care nu sunt necesare modificări/completări, Achizitorul îi va comunica Prestatorului acordul privind documentația predată în termen de cel mult 5 zile de la data primirii acesteia. 6.6. Dacă în timpul verificării documentației vor fi descoperite deficiențe semnificative, care diminuează valoarea sau utilitatea Proiectului sau a unei părți a acestuia, Achizitorul are dreptul: a) să solicite corectarea și/sau completarea documentației într-un termen corespunzător, stabilit de Părți, b) după trecerea termenului sus-menționat, dacă proiectul nu a fost remediat, Achizitorul poate acorda un termen suplimentar, numai dacă prestatorul nu a reușit să se încadreze în termenul contractual din motive ce nu-i sunt imputabile, respectiv, caz de forță majoră sau caz fortuit c) dacă termenul suplimentar a expirat, iar documentația nu a fost remediată și/sau completată corespunzător, Achizitorul are dreptul de a pretinde penalități în cuantum de 0,1%/zi de întârziere din valoarea totală a contractului, inclusiv daune interese și rezilierea contractului, în funcție de caz. 7. Documentele contractului 7.1. Documentele contractului sunt cele precizate mai jos și fac parte integrantă din prezentul contract: a) tema, si regulamentul concursului și anexele regulamentului de concurs; b) recomandările juriului din raportul juriului; c) propunerea tehnică și propunerea financiară; d) dovada constituirii garanției de bună execuție conform art. 11 din prezentul contract; e) contractele încheiate cu subcontractanții, dacă este cazul; f) acordul de asociere - dacă este cazul; g) graficul de îndeplinire a contractului fizic și valoric; h) alte documente/ formulare relevante, dacă este cazul; i) acte adiționale (dacă este cazul); j) asigurarea de răspundere civilă profesională; 7.2. În cazul în care, pe parcursul îndeplinirii Contractului, se constată faptul că anumite elemente ale Propunerii tehnice sunt inferioare sau nu corespund cerinţelor prevăzute în tema si regulamentul concursului, prevalează prevederile temei si regulamentului concursului, fără ca prin aceasta să se atragă cheltuieli suplimentare pentru achizitor. 7.3 Serviciile prestate în baza Contractului vor respecta standardele, normativele aplicabile şi legislaţia în vigoare. 8. Obligaţiile principale ale Prestatorului 8.1 Prestatorul se obligă să presteze serviciile cu profesionalismul şi promptitudinea cuvenite angajamentului asumat, la standardele și/sau performanțele prezentate în propunerea tehnică, conform cerinţelor din regulamentul concursului și anexelor sale, a clauzelor prezentului contract, respectând toate reglementările legale în vigoare. 8.2. Prestatorul are obligația de a supraveghea prestarea serviciilor, de a asigura necesarul de resurse umane, materiale, echipamentele sau altele asemenea, cerute de și pentru contract. 8.3. Prestatorul se obligă să presteze serviciile în conformitate cu graficul de execuţie a etapelor prezentat în propunerea tehnică şi întocmit în conformitate cu regulamentul concursului și anexelor sale. 8.4. Prestatorul se obligă să remedieze/completeze documentația ori de câte ori a intervenit această necesitate, cu respectarea termenului prevăzut la art. 6.4, fără a aduce nici un prejudiciu, de nicio natură, autorității achizitoare. 8.5. Prestatorul este pe deplin responsabil pentru prestarea serviciilor cu respectarea tuturor obligațiilor asumate prin prezentul contract. 8.6. Pentru serviciile de proiectare, ce fac obiectul prezentului contract încheiat cu achizitorul, pentru asigurarea calităţii documentaţiei tehnice – D.T.A.C., inclusiv a Proiectului Tehnic de execuție (P.Th) şi Detalii de Execuție (D.E.), proiectantul are, potrivit legii, următoarele obligaţii: - prezentarea documentaţiei tehnice – Proiectul Tehnic de execuție şi Detalii de Execuție spre verificare, în conformitate cu prevederile art. 13, alin (1) din Legea nr. 10/1995 privind calitatea în construcții, către specialiştii verificatori de proiecte atestaţi, precum şi soluţionarea neconformităţilor ori a neconcordanţelor semnalate; - atenţionarea Achizitorului cu privire la exigenţele urbanistice cărora trebuie să li se subordoneze realizarea obiectivului de investiţii, în raport cu reglementările urbanistice legal aprobate, sau, după caz, cu privire la incompatibilităţile tehnice sau urbanistice pe care acesta le generează în zona de amplasament; - pe durata execuţiei, proiectantul răspunde cu privire la celelalte obligaţii pe care le are în conformitate cu legislaţia în vigoare privind calitatea în construcţii; - este obligatorie precizarea prin proiect a categoriei de importanţă a construcţiei; - se va urmări asigurarea prin proiect a nivelului de calitate corespunzător cerinţelor esenţiale, cu respectarea reglementărilor tehnice şi a clauzelor contractuale; - elaborarea caietelor de sarcini pentru execuţia lucrărilor şi a instrucţiunilor tehnice privind execuţia lucrărilor, exploatarea, întreţinerea şi reparaţiile, precum şi, după caz, a proiectelor de urmărire privind comportarea în timp a construcţiilor, precum și documentația privind postutilizarea construcției; - stabilirea, prin proiect, a fazelor de execuţie determinante pentru lucrările aferente cerinţelor esenţiale şi participarea pe şantier la verificările de calitate legate de acestea; - stabilirea modului de tratare a defectelor apărute în execuţie, din vina proiectantului, la construcţiile la care trebuie să asigure nivelul de calitate corespunzător cerinţelor esenţiale, precum şi urmărirea aplicării pe şantier a soluţiilor adoptate, după însuşirea acestora de către specialişti verificatori de proiecte atestaţi, la cererea investitorului; - elaborarea Planului de securitate și sănătate, în conformitate cu prevederile HG 300/2006 privind cerinţele minime de securitate şi sănătate pentru şantierele temporare sau mobile, cu modificările și completările ulterioare; - participarea la întocmirea cărţii tehnice a construcţiei şi la recepţia lucrărilor executate; - asigurarea participării obligatorii a proiectantului coordonator de proiect şi, după caz, a proiectanţilor pe specialităţi la toate fazele de execuţie stabilite prin proiect şi la recepţia la terminarea lucrărilor. 8.7. Prestatorul va respecta cerinţele Achizitorului privind proiectarea, şi anume: - realizarea tuturor planurilor de lucru pentru derularea activităților în cadrul contractului în conformitate cu cerințele din tema concursului, regulamentul concursului și anexele sale; - punerea la dispoziția Achizitorului în timp util a tuturor documentelor, incluzând, dar fără a se limita la: documentații tehnico-economice, planuri de lucru al activităților actualizat; - actualizarea calculelor, desenelor și specificațiilor pentru a reflecta toate revizuirile, inclusiv toate cerințele și informațiile furnizate de terțe părți (autoritățile, subcontractori etc.), fără costuri suplimentare în sarcina autorității; - depunerea/transmiterea documentațiilor la emitenții avizelor, acordurilor și autorizației de construire, precum și gestionarea procesului de emitere al actelor respective prin modificarea documentațiilor în funcție de cerințele emitenților (cu notificarea în prealabil a Achizitorului); - actualizarea/revizuirea studiilor și expertizelor pentru faza P.A.C./D.T.A.C., în vederea depunerii acestora la emitentul autorizației de construire; - transmiterea către Achizitor spre revizuire și aprobare a documentelor solicitate;orice modificare a documentelor trebuie aprobată anterior de Achizitor; - elaborarea documentațiilor tehnico-economice astfel încât să țină seama de cerințele de accesibilitate ale persoanelor cu dizabilități sau de conceptul de proiectare pentru toate categoriile de utilizatori; - prezentarea documentațiilor/documentelor în formatul/formatele care să respecte cerințele stabilite prin reglementările tehnice și cele stabilite de Achizitor; - colaborarea cu personalul Achizitorului alocat pentru serviciile desfășurate conform Contractului (monitorizarea progresului activităților în cadrul Contractului, coordonarea activităților în cadrul Contractului, feedback); - efectuarea serviciilor numai cu personal atestat/autorizat potrivit legii; - asistarea Achizitorului și punerea la dispoziția acestuia a documentelor suport necesare în relația cu instituțiile abilitate în materie de control și asigurare a calității în construcții; - punerea la dispoziția Achizitorului a tuturor informațiilor solicitate pentru a sprijini procesul de evaluare a performanței Prestatorului în legătură cu realizarea activităților din contract; - indexarea tuturor documentelor transmise Achizitorului atât pe perioada derulării activităților cât și înainte de finalizarea prestării serviciilor; - comunicarea, în scris, în timp util , cu toți factorii interesați (Achizitor, autorități, experți etc.) implicați în realizarea, avizarea sau autorizarea prestațiilor contractate aferente obiectivului, în vederea optimei efectuări a acestora; - asigurarea că nu va utiliza, în executarea contractului, în nici un fel și în nici o măsură, personalul angajat al Autorităţii, mai puțin în cazurile și în măsura în care părțile convin altfel printr-o modalitate prevăzută în contract; - semnarea documentelor cu semnătură electronică calificată, în situația în care este necesară pentru emiterea de avize și acorduri sau pentru alte operațiuni. r) Prestatorul va respecta prevederile prezentului Contract, precum şi cele ale Legii 10/1995 privind calitatea în construcţii, asumându-şi toate responsabilităţile și garanțiile ce decurg atât din conţinutul Contractului cât şi a tuturor prevederilor legale în vigoare aplicabile. s) Prestatorul va depune toate diligenţele necesare şi va acţiona în cel mai scurt timp posibil, pentru a da curs solicitărilor venite din partea Achizitorului, solicitări ce rezultă din natura prezentului Contract, inclusiv dar fara a se limita la obligatia ce ii revine de a răspunde la solicitările de clarificare ale Achizitorului. Termenele de raspuns la solicitari nu vor depăși 3 zile lucrătoare și după caz, nu vor pune Achizitorul în situația de a încălca termenele şi condiţiile prevăzute de legislația privind achizițiile publice. ș) Prestatorul are obligatia de a actualiza Devizul general întocmit la faza de proiectare – ori de cate ori este nevoie, in conformitate cu prevederile HG nr. 907/2016 privind etapele de elaborare şi conţinutul-cadru al documentaţiilor tehnico-economice aferente obiectivelor/proiectelor de investiţii finanţate din fonduri publice, fara costuri suplimentare in sarcina Achizitorului. t) În perioada de execuție a lucrărilor, Prestatorul va transmite Achizitorului rapoarte de activitate privind serviciile de asistență tehnică prestate. Înainte de recepția la terminarea lucrărilor, Prestatorul va transmite Achizitorului Raportul la terminarea lucrărilor privind existența tehnică acordată pe parcursul execuției lucrărilor și va prezenta în fața comisiei de recepție punctul de vedere privind execuția lucrărilor (Referatul de autor al Proiectantului). La recepția finală, Prestatorul va transmite Achizitorului Raportul final privind asistența tehnică acordată în perioada de garanție aferentă lucrărilor/imobilului. ț) Proiectul va respecta prevederile reglementărilor tehnice și legislației referitoare la proiectarea și execuția lucrărilor și alte standarde. Actele normative vor fi cele cele în vigoare la data proiectării. u) Prestatorul se obligă să respecte cerinţele legale vizând stabilirea, recunoaşterea şi acordarea salariului de bază minim brut pe ţară garantat în plată şi a salariilor minime stabilite prin contracte colective de muncă, după caz. 8.8. Prestatorul se obligă să acorde asistența tehnică pe parcursul executării lucrărilor ce vor avea loc ulterior, în baza proiectului executat pentru obiectivul de investiții “REFUNCȚIONALIZAREA SI ACTIVAREA SPATIILOR ANEXE EXISTENTE IN CURTEA IMOBILULUI CU NR. CADASTRAL 214529 (STR. DIONISIE LUPU NR.46),, PUNEREA IN VALOARE A SERELOR VECHI SI AMENAJAREA COMPLETA A GRĂDINII CASEI UNIVERSITARILOR. Execuția lucrărilor se va putea realiza numai în baza unui nou contract de achiziții care se va putea atribui cu respectarea legislație care guvernează achizițiile publice și numai în condițiile existențe fondurilor disponibile apobate cu această destinație. 8.9. Prestatorul se obligă să mențină, până la finalizarea lucrărilor de execuție și, dacă este cazul, de remediere, prețul asistenței tehnice la cuantumul calculat și stabilit în devizul proiectului, obiect al prezentului contract, individualizat la art. 4.1. 9. Obligaţiile principale ale Achizitorului 9.1. Achizitorul are obligaţia să pună la dispoziția Prestatorului, la solicitarea expresă a acestuia, emisă în timp util, toate informațiile disponibile pentru elaborarea documentațiilor și prestării serviciilor ce fac obiectul prezentului contract, precum şi un spațiu pentru derularea întâlnirilor de lucru, a ședințelor de analiză a progresului în cadrul Contractului şi recepţionarea documentaţiei. De asemenea, Achizitorul are obligația de a obține pentru Prestator permisiunea de acces în zona destinată executării lucrărilor, în vederea obținerii datelor tehnice necesare îndeplinirii obligațiilor din prezentul contract. 9.2. Achizitorul are obligaţia să desemneze și să comunice Prestatorului echipa/persoana responsabilă cu interacțiunea și suportul oferit acestuia, ce cade în sarcina acesteia. 9.3. Achizitorul are obligaţia să achite contravaloarea tuturor taxelor pentru obținerea avizelor, acordurilor și actelor administrative (după caz), plata acestora efectuându-se pe bază de documente justificative, conform prevederilor legale. 9.4. Achizitorul are obligaţia să recepţioneze documentaţia primită, în baza unui proces-verbal de predare-primire şi să achite contravaloarea prestațiilor executate de către Prestator în termenul convenit, în baza facturilor emise de către acesta din urmă, astfel cum este stabilit prin contract, exclusiv în cazul în care procesul-verbal de predare-prinire a fost semnat fără obiecțiuni de catre ambele părți. 9.5. Achizitorul va realiza verificarea de conformitate, formulând întrebări de clarificari și/sau documentând în scris, dacă se impune, motive de respingere a rezultatelor furnizate de Prestator în cadrul contractului, prin raportare la prevederile legale, la reglementările tehnice în vigoare și la cerințele temei concursului, regulamentului concursului și anexelor sale, după caz. Verificarea finală și recepția proiectului se vor realiza ulterior verificărilor de conformitate și/sau verificărilor tehnice conform prevederilor legale aplicabile, caz în care se va stabili dacă proiectul este admisibil, admisibil cu obiecțiuni sau inadmisibil, si se va emite un aviz în acest sens, iar achizitorul va aviza, va amâna avizarea și/sau va da un termen rezonabil pentru completarea/ corectarea documentației sau va respinge proiectul în condițiile prevăzute în contract/anexe. 9.6. În cazul în care Achizitorul întârzie, exclusiv din culpa sa dovedită, furnizarea informațiilor sau a documentațiilor necesare îndeplinirii obligațiilor de către Prestator, termenele de predare stabilite în sarcina Prestatorului vor fi prelungite în mod corespunzător acestor întârzieri și nu pot constitui temei pentru aplicarea penalităților de întârziere conform prezentului contract. 9.7 Procesele-verbale de recepție parțială/finală nu îl vor exonera pe prestator de răspunderea pentru viciile de proiectare, cauzate de realizarea necorespunzătoarea a serviciilor asumate. 9.8. Cu ocazia executării lucrărilor ce vor avea loc ulterior, în baza proiectului executat pentru obiectivul de investiții “REFUNCȚIONALIZAREA SI ACTIVAREA SPATIILOR ANEXE EXISTENTE IN CURTEA IMOBILULUI CU NR. CADASTRAL 214529 (STR. DIONISIE LUPU NR.46), PUNEREA IN VALOARE A SERELOR VECHI SI AMENAJAREA COMPLETA A GRĂDINII CASEI UNIVERSITARILOR” , achizitorul va beneficia de asistența tehnică a proiectantului care a întocmit proiectul, în condițiile prezentului contract. 10. Sancţiuni pentru neîndeplinirea culpabilă a obligaţiilor 10.1. În cazul în care, din vina sa exclusivă, Prestatorul nu reuşeşte să-şi îndeplinească obligaţiile asumate prin contract, atunci Achizitorul are dreptul de a deduce din preţul contractului, penalităţi în cuantum de 0,1%/zi de întârziere din valoarea totală a contractului, până la îndeplinirea efectivă a acestor obligații restante. 10.2. În cazul în care Achizitorul nu onorează facturile în termenul perioadei convenite la art. 5.1, atunci aceasta are obligația de a plăti, ca penalități, o sumă echivalentă cu o cotă de 0,1%/zi de întârziere din plata neefectuată, până la îndeplinirea obligațiilor privind achitarea sumelor restante. Clauze specifice 11. Garanția de bună execuţie a contractului 11.1. Prestatorul are obligația de a constitui garanția de bună execuție a contractului (proiectare și asistență tehnică) conform prevederilor art. 154 din Legea nr. 98/2016, cu modificările şi completările ulterioare, în cuantum de 10% din valoarea contractului, fără TVA, respectiv_________ lei. 11.2. Garanția de bună execuție se constituie în termen de 5 zile lucrătoare de la data semnării contractului de achiziţie publică, înainte de emiterea Ordinului administrativ de începere. Acest termen poate fi prelungit la solicitarea justificată a Prestatorului, fără a depăşi 15 zile de la data semnării contractului de achiziţie publică, în conformitate cu dispoziţiile art. 39 alin. (3) din HG nr. 395/2016. 11.3. Dacă termenii garanției de bună execuție specifică data de expirare a acesteia, iar prestatorul nu este îndreptățit la aceasta, cu 30 zile înainte de data de expirare a garanției, prestatorul va prelungi valabilitatea garanției de bună execuție, până când serviciile vor fi finalizate așa cum au fost ele solicitate. 11.4. Garanția de bună execuție trebuie să fie irevocabilă şi necondiționată. 11.5. Achizitorul are dreptul de a emite pretenții asupra garanției de bună execuție, oricând pe parcursul îndeplinirii contractului de achiziție publică, în limita prejudiciului creat, în cazul în care Prestatorul nu își îndeplinește, din culpa sa, obligațiile asumate prin contract. Anterior emiterii unei pretenții asupra garanției de bună execuție, Achizitorul are obligația de a notifica pretenția atât Prestatorului, cât și emitentului instrumentului de garantare, precizând obligațiile care nu au fost respectate, precum și modul de calcul al prejudiciului. 11.6. În situația executării garanției de bună execuție, parțial sau total, Prestatorul are obligația de a reîntregi garanția în cauză, raportat la restul rămas de executat, în termen de 5 zile lucrătoare de la notificarea acestuia de către achizitor. În cazul neexecutării acestei obligații în termen, achizitorul are dreptul de a rezilia unilateral contractul prin notificare scrisă adresată prestatorului, iar contractul va înceta la data comunicării notificării de reziliere. 11.7. În cazul în care pe parcursul executării contractului se suplimentează valoarea acestuia, Prestatorul are obligaţia de a completa garanţia de bună execuţie în corelaţie cu noua valoare a contactului de achiziţie publică. 11.8. Garanția de bună execuție se eliberează/restituie în condițiile prevăzute la art. 154^2 din Legea nr. 98/2016, cu modificările şi completările ulterioare, astfel: a) În cazul contractelor de servicii de proiectare, autoritatea contractantă are obligaţia de a elibera/restitui garanţia de bună execuţie, după cum urmează: valoarea garanţiei de bună execuţie aferente proiectului tehnic şi/sau detaliilor de execuţie, în termen de 14 zile de la data încheierii procesului-verbal de recepţie la terminarea lucrărilor executate în baza proiectului respectiv, dacă Autoritatea nu a ridicat până la acea dată pretenţii asupra ei, dar nu mai târziu de 3 ani de la predarea respectivelor documentaţii tehnice, în cazul în care autoritatea contractantă nu a atribuit în această perioadă contractul de lucrări în cauză. b) În cazul contractelor aferente serviciilor de supervizare/ asistență tehnică a lucrărilor, autoritatea contractantă are obligaţia de a elibera/restitui garanţia de bună execuţie după cum urmează: - 70% din valoarea garanţiei, în termen de 14 zile de la data încheierii procesului-verbal de recepţie la terminarea lucrărilor, dacă nu a ridicat până la acea dată pretenţii asupra ei; - restul de 30% din valoarea garanţiei, în termen de 14 zile de la data emiterii raportului final de supervizare/ expirarea duratei de garanţie acordată lucrării în cauză. 12. Recepţie şi verificări 12.1. Achizitorul are obligația de a verifica, în limita competențelor de specialitate, modul de prestare a serviciilor pentru a stabili conformitatea lor cu legislația în vigoare și cu prevederile prezentului contract/documentație de atribuire. 12.2. Documentațiile elaborate și documentele emise se vor preda pe bază de procese-verbale de predare-primire întocmite în limba română și semnate în format letric sau electronic (cu semnătură electronică calificată), după cum se va stabili de comun acord de către ambele părți. 12.3. Recepționarea serviciilor se va face de către comisia constituită în acest scop la nivelul Achizitorului, în mod etapizat, conform graficului de îndeplinire a contractului asumat în faza de negociere. 12.4. În cazul în care, pe parcursul procesului de obținere a avizelor/ acordurilor, apare necesitatea de modificare a soluției, Prestatorul are obligația să le conformeze imediat, în baza solicitărilor instituțiilor abilitate, fără a aduce costuri suplimentare de orice natură autorității. 12.5. În cazul în care documentațiile / studiile elaborate vor fi respinse de către autoritățile avizatoare și, dacă va fi cazul, inclusiv de către verificatorii de proiecte, Prestatorul are obligația de a le remedia în termen de cel mult 5 (cinci) zile de la data la care i se comunică în scris respingerea, în conformitate cu cerințele entităților mai sus menționate, fără a invoca/ solicita costuri suplimentare față de valoarea prezentului contract. 12.6. În situaţia în care, pe parcursul derulării contractului, se modifică indicatorii economici, Prestatorul va revizui documentaţia fara costuri suplimentare de orice natura pentru achizitor. 12.7. În cazul în care remedierile vor fi făcute parțial, termenele invocate la articolele anterioare se pot decala până la remedierea în totalitate a deficiențelor sau neclarităților, în baza unui act adițional la prezentul contract, în condițiile legii. 12.8. Documentele în format electronic care sunt create în format digital și semnate electronic, fără un echivalent în format analogic, precum și documentele digitale create ca rezultat al conversiei documentelor-sursă în format analogic (scan .PDF sau echivalent), se vor preda de Prestator pe medii de stocare optic/memorie flash convenționale (CD/DVD/USB), în baza proceselor-verbale aferente, încheiate după verificarea conținutului acestora. 12.9 Verificarea finală și recepția proiectului se vor face ulterior verificării de conformitate și verificării tehnice conform Legii nr. 10/1995, în cadrul unei echipe tehnico-economică a autorității, care se va organiza nu mai târziu de 30 zile de la data convenită prin contract pentru predarea proiectului de către prestator, în forma stabilită. Achizitorul poate formula întrebări de clarificare și va stabili dacă proiectul este admisibil, admisibil cu obiecțiuni sau inadmisibil, toate acestea fiind consemnate într-un proces verbal al comisiei desemnate în acest sens. 13. Începere, finalizare, întârzieri, suspendare 13.1.1. Prestatorul are obligația de a începe prestarea serviciilor după constituirea garanţiei de bună execuţie, respectiv la data specificată în ordinele de începere a prestării serviciilor, emise de Achizitor, conform graficului prezentat și asumat. 13.1.2 Prestatorul va depune toate documentațiile suport necesare obținerii avizelor de la emitenții menționați în certificatul de urbanism, cu respectarea termenului contractual. În termen de cel mult 1 zi lucrătoare de la data depunerii, prestatorul va înștiința Achizitorul, părțile putând proceda la suspendarea prezentului contract, prin semnarea unui act adițional. În acest caz, suspendarea își va produce efectele exclusiv pe durata de obținere a avizelor/ autorizațiilor, iar plata acestora ( a avizelor/ autorizațiilor) revine Achizitorului în baza documentelor justificative. 13.1.3. Actul adițional de reluare a contractului se va semna de către părți după obținerea tuturor avizelor și autorizațiilor impuse prin certificatul de urbanism de la avizatori, notificate autorității în maximum 2 zile lucrătoare de la primirea acestora de către contractant, în condițiile existenței fondurilor disponibile cu această destinație, durata de execuție putându-se prelungi cu durata suspendării. 13.1.4. Suspendarea contractului își produce efectele și în perioada care se scurge între data semnării fără obiecțiuni a procesului-verbal de predare-primire a proiectului și data începerii execuției lucrărilor. Și de această dată suspendarea și, respectiv, reluarea contractului se vor realiza în baza actelor adiționale semnate de ambele părți. 13.1.5. În cazul în care Prestatorul suferă întârzieri datorate în exclusivitate din culpa directă și dovedită a Achizitorului, părțile vor putea stabili prin act adițional de comun acord, prelungirea perioadei de prestare a serviciului, fără vreo obligație suplimentară de orice natură din partea Achizitorului şi modificarea graficului de execuţie al etapelor corespunzătoare. 13.2.1. Serviciile prestate în baza contractului sau orice fază a acestora prevăzută a fi terminată într-o perioadă stabilită în graficul de prestare trebuie finalizate în termenul convenit de părți, termen care se calculează de la data începerii prestării serviciilor, conform ordinului de începere. 13.3 Dacă pe parcursul îndeplinirii contractului, contractantul nu respectă termenul de prestare, acesta are obligația de a notifica acest lucru, în timp util, Autorității. Modificarea datei/perioadei de prestare asumate în graficul de execuție a etapelor se poate face prin acordul părților, prin act adițional, cu suportarea penalităților aferente.13.4 În afara cazului în care Autoritatea este de acord cu o prelungire a termenului de prestare, orice întârziere în îndeplinirea contractului dă dreptul acesteia de a solicita contractantului penalități și daune-interese, proporțional cu prejudiciul cauzat/suferit. 14. Amendamente 14.1. Părțile contractante au dreptul, pe durata îndeplinirii contractului, de a conveni modificarea clauzelor contractuale, prin act adiţional, în limitele și condițiile legii. 15. Clauze de încetare și reziliere a contractului 15.1.1. Prezentul contract încetează de plin drept, fără a mai fi necesară intervenţia unui tribunal arbitral sau a unei instanţe judecătoreşti, în următoarele cazuri: a) la data prevăzută în contract sau la data la care toate obligațiile stabilite în sarcina părților au fost executate; b) la data intervenţiei unui act de autoritate; c) la apariţia unor circumstanţe care nu au putut fi prevăzute la data încheierii acestuia şi care conduc la modificarea clauzelor în aşa măsură încât îndeplinirea contractului ar fi contrară interesului public; acest fapt va fi notificat de către partea interesată celeilalte părți în termen de maximum 10 zile lucrătoare de la data apariţiei unor astfel partea a luat cunoştinţă despre astfel de circumstanţe. d) prin reziliere, la iniţiativa uneia dintre părți, dacă cealaltă parte nu îşi execută obligaţiile din prezentul contract şi/sau dacă îşi încalcă vreuna dintre obligaţiile sale și/sau execută necorespunzător, cu comunicarea unui preaviz de 30 de zile calendarisrice. Dacă partea care nu și-a executat la timp sau care și-a executat necorespunzător obligațiile nu face dovada îndeplinirii acestora în termenul anterior menționat, contractul se consideră încetat de drept fără îndeplinirea niciunei alte formalități; 15.1.3. Prin denunţarea unilaterală de către achizitor, fără nicio notificare prealabilă adresată Prestatorului, în cazul în care acestuia i se retrage autorizaţia de funcţionare. În acest caz, Prestatorul are dreptul de a pretinde numai plata corespunzătoare pentru partea din contract îndeplinită până la data denunţării unilaterale a acestuia, conform prevederilor contractuale. 15.1.4. În condițiile în care termenul de prestare a constituit factor de evaluare în procedura de atribuire, în cazul nerespectării termenului de prestare a serviciilor ce fac obiectul prezentului contract, acesta încetează de drept, fără a fi nevoie de punere în întârziere/preaviz a Prestatorul sau de orice altă formalitate, la data notificării de către achizitor către Prestator a nerespectării termenului de prestare, notificare ce va fi transmisă prin scrisoare recomandată cu confirmare de primire 15.1.5. Prin acordul scris al părților. 15.1.6. În orice alte cazuri prevăzute de lege. 15.1.7. Fără a aduce atingere dispoziţiilor privind încetarea contractelor sau dreptului achizitorului de a solicita constatarea nulităţii absolute a contractului de achiziţie publică, conform prevederilor legale aplicabile, achizitorul are dreptul de a denunţa unilateral prezentul contract în perioada de valabilitate a acestuia în una dintre următoarele situaţii: a) Prestatorul se afla, la momentul atribuirii contractului, în una dintre situaţiile care ar fi determinat excluderea sa din procedura de atribuire potrivit art. 164-167 din Legea nr. 98/2016 privind achizițiile publice; b) contractul nu ar fi trebuit să fie atribuit prestatorului respectiv, având în vedere o încălcare gravă a obligaţiilor ce rezultă din legislaţia europeană relevantă şi care a fost constatată printr-o decizie a Curţii de Justiţie a Uniunii Europene; c) contractul a fost modificat fără organizarea unei noi proceduri de atribuire altfel decât în cazurile și în condițiile prevăzute de art. 221 din Legea nr. 98/2016 privind achizițiile publice. 15.1.8.Încetarea prezentului contract nu va avea niciun efect asupra obligaţiilor deja scadente între părţile contractante și nu înlătură răspunderea părţii care, în mod culpabil, a cauzat încetarea contractului. - Subcontractanți / Asociere 16.1.1. Prestatorul este obligat, cel mai târziu la momentul începerii executării contractului, să indice Achizitorului numele, datele de contact şi reprezentanţii legali ai subcontractanţilor săi implicaţi în executarea contractului de achiziţie publică, activitățile prestate de aceștia, valoarea aferentă acestora, opțiunea de a fi plătiți direct de către Achizitor, 16.1.2. Prestatorul are obligaţia de a notifica Achizitorului orice modificări ale informaţiilor prevăzute la art. 17.1.1. pe durata contractului de achiziţie publică. 16.1.3. Prestatorul are dreptul de a implica noi subcontractanţi, pe durata executării contractului de achiziţie publică, cu condiţia ca nominalizarea acestora să nu reprezinte o modificare substanţială a contractului de achiziţie publică. 16.1.4. În situaţia prevăzută la art. 16.1.3., Prestatorul va transmite Achizitorului informaţiile prevăzute la art. 16.1.1 şi va obţine acordul prealabil al Achizitorului privind eventualii noi subcontractanţi implicaţi ulterior în executarea contractului. 16.1.5. Atunci când înlocuirea sau introducerea unor noi subcontractanţi are loc după atribuirea contractului, aceştia transmit Achizitorului certificatele şi alte documente necesare pentru verificarea inexistenţei unor situaţii de excludere şi a resurselor/capabilităţilor corespunzătoare părţii lor de implicare în contractul care urmează să fie îndeplinit. 16.2. Prestatorul are obligaţia de a încheia contracte cu subcontractanţii desemnaţi în aceleaşi condiţii în care acesta a încheiat prezentul contract cu Achizitorul. 16.3.1. Prestatorul are obligaţia de a prezenta la încheierea contractului toate contractele încheiate cu subcontractanţii desemnaţi. 16.3.2. Lista subcontractanţilor, datele de recunoaştere ale acestora, cât şi contractele încheiate cu aceştia se constituie în anexe la contract. 16.4.1. În cazul subcontractării, Prestatorul rămâne pe deplin răspunzător faţă de Achizitor privind modul în care se îndeplineşte contractul. 16.4.2. Subcontractantul este pe deplin răspunzător faţă de Prestator de modul în care îşi îndeplineşte partea sa din contract. 16.5.1. Achizitorul efectuează plăţi corespunzătoare părţii/părţilor din prezentul contract îndeplinite de către subcontractanţii propuşi în ofertă, dacă aceştia solicită, pentru servicii executate în beneficiul Prestatorului potrivit contractului dintre Prestator şi subcontractant în conformitate cu dispoziţiile legale aplicabile, atunci când natura contractului permite acest lucru şi dacă subcontractanţii propuşi şi-au exprimat opţiunea în acest sens. 16.5.2. În sensul art. 16.5.1., subcontractanţii îşi vor exprima la momentul încheierii contractului de achiziţie publică sau la momentul introducerii acestora în contractul de achiziţie publică, după caz, opţiunea de a fi plătiţi direct de către Achizitor. Achizitorul efectuează plăţile directe către subcontractanţii agreaţi doar atunci când prestaţia acestora este confirmată prin documente agreate de toate cele trei părţi, respectiv Achizitor, Prestator şi Subcontractant sau de Achizitor şi Subcontractant atunci când, în mod nejustificat, Prestatorul blochează confirmarea executării obligaţiilor asumate de subcontractant. 16.5.3. Atunci când un subcontractant îşi exprimă opţiunea de a fi plătit direct, Achizitorul are obligaţia de a stabili în cadrul contractului de achiziţie publică clauze contractuale obligatorii ce prevăd transferul de drept al obligaţiilor de plată către subcontractant/subcontractanţi pentru partea/părţile din contract aferentă/aferente acestuia/acestora, în momentul în care a fost confirmată îndeplinirea obligaţiilor asumate prin contractul de subcontractare, în conformitate cu prevederile alin. (2). În acest sens, părțile vor încheia un act adițional atunci când se introduc noi subcontractanţi. 16.5.4. Achizitorul va solicita, la încheierea contractului de achiziţie publică şi atunci când se introduc noi subcontractanţi, prezentarea contractelor încheiate între Prestator şi subcontractant/subcontractanţi nominalizaţi în ofertă sau declaraţi ulterior, astfel încât activităţile ce revin acestora, precum şi sumele aferente prestaţiilor, să fie cuprinse în contractul de achiziţie publică sau în acte adiționale la acest contract. 16.5.5. Contractele prezentate conform prevederilor art. 16.5.4. trebuie să fie în concordanţă cu oferta şi se vor constitui în anexe la contractul de achiziţie publică. 16.5.6. Dispoziţiile prevăzute la art. 16.5.1.-16.5.5. nu diminuează răspunderea Prestatorului în ceea ce priveşte modul de îndeplinire a prezentului contract de achiziţie publică. 16.6. Prestatorul poate schimba oricare subcontractant numai dacă acesta nu şi-a îndeplinit partea sa din contract. Schimbarea subcontractantului nu va modifica preţul contractului şi va fi notificată anterior Achizitorului. 16.7. Asociaţii sunt responsabili solidar de executarea prezentului contract. - Forța majoră 17.1. Forţa majoră este orice eveniment extern, imprevizibil, absolut invincibil şi inevitabil potrivit art. 1351, alin. (2) din Codul civil. Forţa majoră este constatată de o autoritate competentă. 17.2. Forța majoră exonerează părțile contractante de îndeplinirea obligațiilor asumate prin prezentul contract, pe toată perioada în care aceasta acționează. 17.3. Îndeplinirea contractului va fi suspendată în perioada de acțiune a forței majore, dar fără a prejudicia drepturile scadente ce li se cuveneau părților până la apariția acesteia. 17.4. Partea contractantă care invocă forța majoră are obligatia de a notifica celeilalte părți, imediat și în mod complet, producerea acesteia și să ia orice măsuri care îi stau la dispoziție în vederea limitării consecințelor și conservării acestora. 17.5. Daca forța majoră acționează sau se estimează că va acționa o perioadă mai mare de 3 luni, fiecare parte va avea dreptul să notifice celeilalte părți încetarea de plin drept a prezentului contract, fără ca vreuna dintre parți să poată pretinde celeilalte daune-interese pentru perioada notificată, sub rezerva îndeplinirii obligațiilor restante la data încetării contractului dacă forța majoră nu face imposibilă îndeplinirea obligațiilor. 18. Soluționarea litigiilor 18.1. Achizitorul şi Prestatorul vor face toate eforturile pentru a rezolva pe cale amiabilă, prin tratative directe, orice neînțelegere sau dispută care se poate ivi între aceştia în cadrul sau în legătură cu îndeplinirea contractului. 18.2. Dacă, după 15 de zile de la începerea acestor tratative, Achizitorul şi Prestatorul nu reuşesc să rezolve în mod amiabil o divergență contractuală, fiecare poate solicita ca disputa să se soluționeze de către instanțele judecătorești din România. - Asigurări 19.1. Înainte de începerea prestării serviciilor, Prestatorul va încheia și va menține în vigoare, pe toată durata de derulare a contractului, o asigurare de răspundere civilă profesională care va acoperi riscul neglijențelor profesionale în proiectarea lucrărilor. 19.2. Prestatorul are obligația de a încheia, în termen de 5 zile lucrătoare de la data semnării contractului și înainte de începerea prestării serviciilor, o asigurare de răspundere civilă profesională ce va cuprinde toate riscurile ce ar putea apărea privind derularea prezentului contract, inclusiv pentru personalul propriu și reprezentanții împuterniciți să verifice, să testeze sau să recepționeze serviciile, precum și daunele sau prejudiciile aduse Achizitorului și/sau față de terțe persoane fizice/juridice, pe perioada de executare a prezentului contract. 19.3. Asigurarea se va încheia cel puțin la valoarea prezentului contract, fără T.V.A. 19.4. Asigurarea se va încheia cu o societate de asigurare, cu menținerea valabilității acesteia pe toată perioada de desfășurare a contractului. 19.5. Limitele răspunderii Prestatorului: a) Contractantul nu răspunde pentru modificările proiectului realizate de Autoritatea Contractantă fără obținerea acordului scris din partea Contractantului; b) Prestatorul nu răspunde pentru prejudiciile sau întârzierile care rezultă din acțiunile sau omisiunile organelor administrației publice centrale sau locale dacă cauzele acestora nu rezultă din acțiuni sau omisiuni ale Prestatorului; c) Prestatorul nu răspunde pentru acțiuni sau decizii cu rol comercial adoptate de Achizitor; d) Prestatorul nu răspunde pentru neglijența sau omisiunile Achizitorului sau a altei persoane care acționează în numele Achizitorului. 20. Comunicări 20.1.1. Orice comunicare între părți, referitoare la îndeplinirea prezentului contract, trebuie să fie transmisă în scris, cu confirmare de primire. 20.1.2. Orice document scris trebuie înregistrat atât în momentul transmiterii, cât și în momentul primirii. 20.2. Comunicările între părți se pot face și prin fax sau e-mail, cu condiția confirmării în scris a primirii comunicării. 21. Limba care guvernează contractul 21.1. Limba care guvernează contractul este limba română. - Drepturi de proprietate intelectuală 22.1. Orice documentații elaborate si/sau prelucrate de catre Prestator in executarea contractului vor deveni proprietatea exclusiva a Achizitorului, la momentul efectuarii platii sumelor datorate contractantului conform prevederilor prezentului contract. 22.2. Documentația poate suferi doar modificări care nu afectează partea arhitecturală. 22.3. Prestatorul are dreptul de proprietate asupra unui exemplar în original al documentației elaborate în temeiul prezentului contract și dreptul de păstra acest exemplar în arhiva sa. 22.4. Prestatorul are dreptul de publica documentația întocmită în temeiul prezentului contract, în scop de promovare profesională, cu înștințarea prealabilă scrisă a Achiziorului 22.5. Achizitorul are dreptul de a utiliza documentația întocmită de către Prestator în temeiul prezentului contract în mod exclusiv pentru realizarea obiectului prezentului contract. 22.6. Utilizarea de către Achizitor a documentației întocmite în temeiul prezentului contract și pentru alte obiective de investiție sau înstrăinează această documentației cu scopul utilizării acesteia pentru alt obiectiv de investiție se face cu acordul scris prealabil al Prestatorului. 22.7. Utilizarea de către oricare parte semnatară a prezentului contract, a documentației întocmite în temeiul prezentului contract și pentru alte obiective de investiție sau înstrăinarea parțială/ integrală a acestei documentații cu scopul utilizării acesteia pentru alt obiectiv de investiție fără acordul scris prealabil al celeilalte părți semnatare, obligă partea în culpă la plata unor despăgubiri, către cealaltă parte, în cuantum egal cu prețul serviciilor de proiectare din prezentul contract. 22.8. Prestatorul are obligaţia de a despăgubi Achizitorul împotriva oricăror: a) reclamaţii şi acţiuni în justiţie ce rezultă din încălcarea unor drepturi de proprietate intelectuală (brevete, programe, mărci înregistrate etc.), în legătură cu prestarea serviciilor; b) daune-interese, costuri, taxe şi cheltuieli de orice natură, aferente, cu excepţia situaţiei în care o astfel de încălcare rezultă din respectarea documentaţiei emise de către Achizitor. 23. Prevederi privind protecția datelor cu caracter personal 23.1. În scopul executării contractului, fiecare parte trebuie să prelucreze date cu caracter personal privind angajaţii şi/sau reprezentanţii celeilalte părţi. 23.2. Părțile au luat cunoștință că, la data de 25 mai 2018, Regulamentul nr. 679 din 27 aprilie 2016 al Parlamentului European și al Consiliului Uniunii Europene privind protecția persoanelor fizice în ceea ce privește prelucrarea datelor cu caracter personal și privind libera circulație a acestor date și de abrogare a Directivei 95/46/CE (cunoscut sub denumirea Regulamentul General privind Protecția Datelor) (Regulamentul) a intrat în vigoare și fac toate eforturile rezonabile pentru a se asigura că se conformează cu prevederile Regulamentului. 23.3. Atunci când prelucrează date cu caracter personal în legătură cu prezentul contract, fiecare parte se obligă să se conformeze cu legislația aplicabilă privind protecția datelor cu caracter personal, incluzând, dar fără a se limita la, prevederile Regulamentului, legislația de punere în aplicare și deciziile pe care autoritatea de supraveghere din România (A.N.S.P.D.C.P.) le poate emite în legătură cu acestea. 23.4. Fiecare parte va divulga celeilalte părți date cu caracter personal privind angajații sau reprezentanții săi responsabili cu executarea prezentului contract. Aceste date vor consta în: datele de identificare, poziție, angajator, număr de telefon, adresa de e-mail a angajaților/reprezentanților legali. 23.5. Pentru evitarea oricărui dubiu, părțile iau cunoștință și convin ca fiecare parte să determine, în mod independent, scopul/scopurile și mijloacele de prelucrare a datelor cu caracter personal în legatură cu acest contract. Părțile convin și confirmă că nu o să acționeze ca operatori asociați sau să fie într-o relaţie de tip operator-persoană împuternicită de operator, fiecare parte acționând ca un operator de date independent pentru propria prelucrare a datelor în legătură cu prezentul contract, și niciuna dintre părți nu acceptă vreo răspundere pentru o încălcare de către cealaltă parte a legislației aplicabile. 23.6. În cazul în care apar circumstanțe în care oricare dintre părți acționează ca o persoană împuternicită a celeilalte părți sau ca un operator asociat împreună cu cealaltă parte în legătură cu acest contract, părțile se obligă să încheie un acord cu caracter obligatoriu în conformitate cu prevederile articolelor 26 și 28 din Regulamentul (UE) 2016/679 al Parlamentului European și al Consiliului și/sau din orice articol sau normă care înlocuiește sau completează aceste prevederi. - Legea aplicabilă contractului 24.1. Contractul va fi interpretat conform legilor din România. Părţile au înţeles să încheie azi, _____________, prezentul contract în două exemplare, un exemplar pentru Achizitor şi un exemplar pentru Prestator. ACHIZITOR, PRESTATOR, ………………………… | The deliverables will be handed over to the Purchaser at his headquarters in 2 signed and stamped copies. Any additions and corrections will be prepared and submitted to the Purchaser's headquarters within 10 days of receiving the Purchaser's observations. 4.3. The Provider undertakes to provide the services provided for in this Contract in accordance with the award documentation and the submitted offer and to transmit to the Purchaser the documentation deliverable on paper (written parts and drawn parts) in original and in electronic form, in editable format (CD, DVD, STICK), prepared in Romanian in the number of copies requested, in accordance with the requirements of the brief and the competition rules and its annexes and the technical offer, in compliance with the legislation in force. The documentation prepared under this Contract will be used in order to achieve the investment objective. 4.4. All copyrights, patrimonial rights deriving from the subject of the contract are transferred and become the property of the Purchaser from the date of payment, according to art. 22. 4.5. The technical assistance service on the part of the designer will be carried out throughout the execution of the works, until the date of final acceptance, without objections by the Purchaser. 5. Contract price and payment 5.1. The Purchaser undertakes to pay the Provider, within the limit of the available funds approved for this purpose, the total price agreed upon in this Contract, in the amount of …………….. lei, excluding VAT, in accordance with the Provider's offer (annex to the contract) and accepted by the Purchaser following the public procurement procedure. Payment will be made as follows: a) the price for the design services, in the amount of ………. lei, excluding VAT, will be paid within 30 days of receipt of the invoice, based on the final acceptance report, signed without objection by both parties; b) the price for technical assistance services, in the amount of ………. lei, excluding VAT, will be paid in stages, during the execution of the works, based on the monthly activity reports confirmed by the contractor and by the purchaser as beneficiary, within 30 days of receipt of the invoice. c) The price for technical assistance services may be adjusted, in accordance with the law, after the completion of the 24-month period of actual service provision, based on the work performed and supported. During the term of the contract, the price may be adjusted through indexation if certain market conditions arise, resulting in an increase or decrease in price indices for components of the offer, the effect of which is reflected in an increase or decrease in the costs upon which the price of these technical assistance services was based. In any case, the price of technical assistance services may be adjusted only to the extent strictly necessary to cover the costs on which this price was based. If the legal and contractual conditions are met, an adjustment will be made, and the formula for adjusting the price of technical assistance services will be as follows: A = (price of technical assistance service provided by the designer × IPCL25) / IPCLr A = price adjustment CPI = consumer price index for services as reported by the National Institute of Statistics Lr = the reference month shall be the month in which the public procurement contract was signed L25 = the 25th month of actual provision of these services 5.2. Payment of VAT will be made in accordance with the legal provisions regarding the VAT rate in force on the date of payment. 5.3. - The tax invoice(s) must include the corresponding CPV codes provided for in the reference nomenclature in the field of public procurement, adopted by Regulation (EC) No. 2195/2002 of the European Parliament and of the Council of 5 November 2002 on the Common Procurement Vocabulary (CPV), in accordance with GEO No. 138/2024. If the tax invoice(s) do not meet the conditions set out in the previous paragraph, they will be returned by the purchaser to the issuer who will proceed accordingly, the payment term running from the date of receipt by the purchaser of the invoice(s) remade in accordance with the above requirements. 6. Contract duration 6.1. This contract enters into force on the date of signing by both parties and takes effect until the date of fulfillment of mutual contractual obligations, under the conditions and in compliance with Law no. 98/2016. 6.2. The provision of services subject to this contract begins on the date of transmission of the Commencement Order, which is issued by the Purchaser within a maximum of 5 calendar days from the establishment of the performance guarantee and is carried out in compliance with the brief and rules of the competition and its annexes, as well as the schedule for the execution of the stages presented in the content of annex 2.3 of the Competition Rules, an integral part of this contract. 6.3 The Provider undertakes to complete the subject matter of this contract within a maximum period of 60 months (design and technical assistance), distributed as follows: - a maximum of 16 months are allocated to the execution of the project, from the date of issuance of the Commencement Order, the stages and execution deadlines being provided in Annex 2.3. Financial proposal integral part of this contract; - a maximum of 46 months are allocated to technical assistance and run from the date of issuance of the Order to start the execution works. Technical assistance is provided throughout the entire period of execution works and until their final acceptance, without objections. 6.4. Each activity covered by the contract provided for in the stage execution schedule will be executed in such a way that the necessary documentation developed is handed over by the Provider at least 15 calendar days before the deadline provided for in the stage execution schedule for verification and approval by the Purchaser, based on the handover-reception report. 6.5. The Purchaser shall check and return the documentation, as appropriate, for the purpose of making changes/additions at least 10 days before the deadline set out in the stage execution schedule. If no changes/additions are required, the Purchaser shall communicate to the Provider the agreement regarding the documentation submitted within a maximum of 5 days from the date of its receipt. 6.6. If during the verification of the documentation significant deficiencies are discovered, which diminish the value or usefulness of the Project or part thereof, the Purchaser has the right:: a) to request the correction and/or completion of the documentation within an appropriate deadline, established by the Parties, b) after the above-mentioned deadline has passed, if the project has not been remedied, the Purchaser may grant an additional deadline, only if the provider has failed to meet the contractual deadline for reasons not attributable to him, namely, force majeure or unforeseeable circumstances c) if the additional term has expired and the documentation has not been remedied and/or completed properly, the Purchaser has the right to claim penalties in the amount of 0.1%/day of delay of the total contract value, including damages and termination of the contract, as the case may be. 7. Contract documents 7.1. The contract documents are those specified below and are an integral part of this contract: a) the brief, the competition rules and the annexes to the competition rules; b) the jury's recommendations from the jury report; c) the technical proposal and the financial proposal; d) proof of the provision of the performance guarantee according to art. 11 of this contract; e) contracts concluded with subcontractors, if applicable; f) association agreement - if applicable; g) the schedule for fulfilling the physical and value contract; h) other relevant documents/forms, if applicable; i) additional documents (if applicable); j) professional liability insurance; 7.2. If, during the performance of the Contract, it is found that certain elements of the Technical Proposal are inferior or do not meet the requirements set out in the competition brief and rules, the provisions of the competition brief and rules shall prevail, without incurring additional expenses for the Purchaser. 7.3 The services provided under the Contract will comply with applicable standards, regulations and legislation in force. 8. Main obligations of the Provider 8.1 The Provider undertakes to provide the services with the professionalism and promptness appropriate to the commitment assumed, to the standards and/or performances presented in the technical proposal, according to the requirements of the competition rules and its annexes, of the clauses of this contract, respecting all legal regulations in force. 8.2. The Provider is obliged to supervise the provision of services, to ensure the necessary human resources, materials, equipment or the like, required by and for the contract. 8.3. The Provider undertakes to provide the services in accordance with the stage execution schedule presented in the technical proposal and drawn up in accordance with the competition rules and its annexes. 8.4. The Provider undertakes to remedy/complete the documentation whenever this need arises, in compliance with the deadline provided for in art. 6.4, without causing any damage of any kind to the purchasing authority. 8.5. The Provider is fully responsible for providing the services in compliance with all obligations assumed under this contract. 8.6. For the design services, which are the subject of this contract concluded with the purchaser, to ensure the quality of the technical documentation - DTAC, including the Technical Execution Project (P.Th) and Execution Details (DE), the designer has, according to the law, the following obligations: - presentation of the technical documentation – Technical Execution Project and Execution Details for verification, in accordance with the provisions of art. 13, paragraph (1) of Law no. 10/1995 on quality in construction, to certified project verification specialists, as well as the resolution of reported non-conformities or inconsistencies; - alerting the Purchaser to the urban requirements to which the achievement of the investment objective must be subordinated, in relation to the legally approved urban regulations, or, as the case may be, to the technical or urban incompatibilities that it generates in the location area; - during execution, the designer is responsible for the other obligations he has in accordance with the legislation in force regarding quality in construction; - it is mandatory to specify the importance category of the construction through the project; - the aim will be to ensure through the project the level of quality corresponding to the essential requirements, in compliance with technical regulations and contractual clauses; - developing specifications for the execution of works and technical instructions regarding the execution of works, operation, maintenance and repairs, as well as, where appropriate, monitoring projects regarding the behavior of the constructions over time, as well as documentation regarding the post-use of the construction; - establishing, through the project, the decisive execution phases for the works related to the essential requirements and participating on site in the quality checks related to them; - establishing the method of treating defects that occurred during execution, due to the designer's fault, in constructions where he must ensure the level of quality corresponding to the essential requirements, as well as monitoring the application of the adopted solutions on the construction site, after their assimilation by certified project verification specialists, at the request of the investor; - developing the Health and Safety Plan, in accordance with the provisions of GD 300/2006 regarding the minimum health and safety requirements for temporary or mobile construction sites, with subsequent amendments and supplements; - participation in the preparation of the technical construction book and in the reception of the executed works; - ensuring the mandatory participation of the project coordinator designer and, where appropriate, of specialty designers in all execution phases established by the project and at the reception upon completion of the works. 8.7. The Provider shall comply with the Purchaser's requirements regarding design, namely: - the implementation of all work plans for carrying out activities under the contract in accordance with the requirements of the competition brief, the competition rules and its annexes; - making all documents available to the Purchaser in a timely manner, including, but not limited to: technical and economic documentation, updated activity work plans; - updating calculations, drawings and specifications to reflect all revisions, including all requirements and information provided by third parties (authorities, subcontractors, etc.), at no additional cost to the authority; - submitting/sending documentation to the issuers of permits, agreements and building permits, as well as managing the process of issuing the respective documents by modifying the documentation according to the issuers' requirements (with prior notification of the Purchaser); - updating/revising studies and expertise for the PAC/DTAC phase, in order to submit them to the issuer of the building permit; - sending the requested documents to the Purchaser for review and approval; any changes to the documents must be previously approved by the Purchaser; - developing technical and economic documentation so as to take into account the accessibility requirements of people with disabilities or the design concept for all categories of users; - presentation of documentation/documents in the format/formats that comply with the requirements established by the technical regulations and those established by the Purchaser; - collaboration with the Purchaser's staff allocated for the services performed under the Contract (monitoring the progress of activities under the Contract, coordination of activities under the Contract, feedback); - performing services only with certified/authorized personnel according to the law; - assisting the Purchaser and providing him with the necessary supporting documents in his relationship with the institutions authorized in the field of quality control and assurance in construction; - providing the Purchaser with all information requested to support the process of evaluating the Provider's performance in relation to the performance of the activities under the contract; - indexing all documents submitted to the Purchaser both during the activities and before the completion of the provision of services; - communicating, in writing, in a timely manner, with all interested parties (Procurer, authorities, experts, etc.) involved in the implementation, approval or authorization of the contracted services related to the objective, in order to optimally carry them out; - the assurance that it will not use, in the execution of the contract, in any way and to any extent, the personnel employed by the Authority, except in the cases and to the extent that the parties agree otherwise in a manner provided for in the contract; - signing documents with a qualified electronic signature, if necessary for issuing opinions and agreements or for other operations. r) The Provider will comply with the provisions of this Contract, as well as those of Law 10/1995 on quality in construction, assuming all responsibilities and guarantees arising both from the content of the Contract and from all applicable legal provisions in force. s) The Provider shall take all necessary steps and act as soon as possible to respond to requests from the Purchaser, requests resulting from the nature of this Contract, including but not limited to its obligation to respond to the Purchaser's requests for clarification. The response times to requests shall not exceed 3 working days and, where applicable, shall not place the Purchaser in a position to violate the terms and conditions provided for by the legislation on public procurement. ș) The Provider is obliged to update the General Estimate drawn up at the design phase - whenever necessary, in accordance with the provisions of Government Decision No. 907/2016 regarding the stages of elaboration and the framework content of the technical and economic documentation related to the objectives/investment projects financed from public funds, without additional costs to the Purchaser. t) During the execution of the works, the Provider will send the Purchaser activity reports on the technical assistance services provided. Before the acceptance upon completion of the works, the Provider will send the Purchaser the Report upon completion of the works on the technical existence provided during the execution of the works and will present to the acceptance committee the point of view on the execution of the works (Designer's Author's Report). At the final acceptance, the Provider will send the Purchaser the Final Report on the technical assistance provided during the warranty period related to the works/building. ț) The project will comply with the provisions of technical regulations and legislation regarding the design and execution of works and other standards. The normative acts will be those in force at the date of design. u) The provider undertakes to comply with the legal requirements regarding the establishment, recognition and granting of the minimum gross basic salary per country guaranteed in payment and the minimum salaries established by collective labor agreements, as applicable. 8.8. The Provider undertakes to provide technical assistance during the execution of the works that will take place subsequently, based on the project executed for the investment objective " REFUNCTIONALIZATION AND ACTIVATION OF EXISTING AUXILIARY SPACES IN THE COURTYARD OF THE PROPERTY WITH LAND REGISTRY NO. 214529 (46 DIONISIE LUPU STREET), ENHANCEMENT OF OLD GREENHOUSES AND THE COMPLETE LANDSCAPE DESIGN OF THE GARDEN OF UNIVERSITY HOUSE". The execution of the works will be possible only on the basis of a new procurement contract that will be awarded in compliance with the legislation governing public procurement and only under the conditions of the existence of available funds approved for this purpose. 8.9. The provider undertakes to maintain, until the completion of the execution and, if applicable, remedial works, the price of technical assistance at the amount calculated and established in the project estimate, object of this contract, individualized in art. 4.1. 9. The main obligations of the Purchaser 9.1. The Purchaser is obliged to make available to the Provider, upon its express request, issued in due time, all information available for the preparation of documentation and provision of services that are the subject of this contract, as well as a space for conducting working meetings, progress analysis sessions under the Contract and receiving documentation. The Purchaser is also obliged to obtain for the Provider access permission to the area intended for the execution of the works, in order to obtain the technical data necessary to fulfill the obligations under this contract. 9.2. The Purchaser is obliged to designate and communicate to the Provider the team/person responsible for the interaction and support provided to it, which falls under its responsibility. 9.3. The Purchaser is obliged to pay the equivalent of all fees for obtaining permits, agreements and administrative acts (as applicable), their payment being made on the basis of supporting documents, in accordance with legal provisions. 9.4. The Purchaser is obliged to receive the received documentation, based on a handover-reception report and to pay the value of the services performed by the Provider within the agreed term, based on the invoices issued by the latter, as established by the contract, exclusively if the handover-reception report was signed without objections by both parties. 9.5. The Purchaser will carry out the compliance check, formulating questions for clarification and/or documenting in writing, if necessary, reasons for rejecting the results provided by the Provider under the contract, by referring to the legal provisions, the technical regulations in force and the requirements of the competition brief, the competition rules and its annexes, as applicable. The final verification and acceptance of the project will be carried out following the compliance checks and/or technical checks according to the applicable legal provisions, in which case it will be determined whether the project is admissible, admissible with objections or inadmissible, and an opinion will be issued to this effect, and the purchaser will approve, postpone the approval and/or give a reasonable term for completing/correcting the documentation or will reject the project under the conditions provided for in the contract/annexes. 9.6. If the Purchaser delays, exclusively due to its proven fault, the provision of information or documentation necessary for the fulfillment of obligations by the Provider, the delivery deadlines established for the Provider will be extended accordingly to these delays and cannot constitute grounds for the application of late payment penalties under this contract. 9.7 Partial/final acceptance reports will not exempt the provider from liability for design defects caused by improper performance of the assumed services. 9.8. During the execution of the works that will take place later, based on the project executed for the investment objective " REFUNCTIONALIZATION AND ACTIVATION OF EXISTING AUXILIARY SPACES IN THE COURTYARD OF THE PROPERTY WITH LAND REGISTRY NO. 214529 (46 DIONISIE LUPU STREET), ENHANCEMENT OF OLD GREENHOUSES AND THE COMPLETE LANDSCAPE DESIGN OF THE GARDEN OF UNIVERSITY HOUSE", the Purchaser will benefit from the technical assistance of the designer who prepared the project, under the terms of this contract. 10. Sanctions for culpable failure to fulfill obligations 10.1. If, due to its sole fault, the Provider fails to fulfill its obligations assumed under the contract, then the Purchaser has the right to deduct from the contract price, penalties in the amount of 0.1%/day of delay of the total value of the contract, until the effective fulfillment of these outstanding obligations. 10.2. If the Purchaser does not honor the invoices within the period agreed in art. 5.1, then it is obliged to pay, as penalties, an amount equivalent to a rate of 0.1%/day of delay of the unpaid payment, until the obligations regarding the payment of the outstanding amounts are fulfilled. Specific clauses 11. Performance guarantee 11.1. The Provider is obliged to provide a performance guarantee for the contract (design and technical assistance) in accordance with the provisions of art. 154 of Law no. 98/2016, as subsequently amended and supplemented, in the amount of 10% of the contract value, excluding VAT, namely _________ lei. 11.2. The performance guarantee shall be established within 5 working days from the date of signing the public procurement contract, before the issuance of the Administrative Commencement Order. This term may be extended upon the justified request of the Provider, without exceeding 15 days from the date of signing the public procurement contract, in accordance with the provisions of art. 39 para. (3) of GD no. 395/2016. 11.3. If the terms of the performance guarantee specify its expiration date, and the provider is not entitled to it, 30 days before the expiration date of the guarantee, the provider will extend the validity of the performance guarantee until the services are completed as requested. 11.4. The performance guarantee must be irrevocable and unconditional. 11.5. The Purchaser has the right to issue claims on the performance guarantee, at any time during the performance of the public procurement contract, within the limit of the damage caused, if the Provider does not fulfill, through its fault, the obligations assumed by the contract. Prior to issuing a claim on the performance guarantee, the Purchaser has the obligation to notify the claim both to the Provider and to the issuer of the guarantee instrument, specifying the obligations that have not been met, as well as the method of calculating the damage. 11.6. In the event of the performance guarantee being executed, partially or totally, the Provider is obliged to reinstate the guarantee in question, in relation to the remaining balance to be executed, within 5 working days from the notification thereof by the purchaser. In the event of failure to execute this obligation within the deadline, the purchaser has the right to unilaterally terminate the contract by written notification addressed to the Provider, and the contract will terminate on the date of communication of the termination notification. 11.7. If during the execution of the contract its value is supplemented, the Provider is obliged to complete the performance guarantee in correlation with the new value of the public procurement contract. 11.8. The performance guarantee is issued/returned under the conditions provided for in art. 154^2 of Law no. 98/2016, with subsequent amendments and supplements, as follows: a) In the case of design service contracts, the contracting authority is obliged to release/return the performance guarantee, as follows: the value of the performance guarantee related to the technical project and/or execution details, within 14 days from the date of conclusion of the acceptance report upon completion of the works performed based on the respective project, if the Authority has not raised any claims against it by that date, but no later than 3 years from the handover of the respective technical documentation, if the contracting authority has not awarded the works contract in question during this period. b) In the case of contracts related to supervision/technical assistance services for works, the contracting authority is obliged to issue/return the performance guarantee as follows: - 70% of the value of the guarantee, within 14 days from the date of conclusion of the acceptance report upon completion of the works, if no claims have been made against it by that date; - the remaining 30% of the guarantee value, within 14 days from the date of issuance of the final supervision report/expiration of the guarantee period granted to the work in questio. 12. Reception and checks 12.1. The Purchaser is obliged to verify, within the limits of its specialized competences, the manner in which the services are provided in order to establish their compliance with the legislation in force and with the provisions of this contract/award documentation. 12.2. The documentation developed and the documents issued will be handed over based on handover-reception minutes drawn up in Romanian and signed in written or electronic format (with qualified electronic signature), as mutually agreed upon by both parties. 12.3. The reception of the services will be carried out by the commission established for this purpose at the level of the Purchaser, in stages, according to the contract fulfillment schedule assumed during the negotiation phase. 12.4. If, during the process of obtaining approvals/agreements, the need to modify the solution arises, the Provider is obliged to comply with them immediately, based on the requests of the authorized institutions, without incurring additional costs of any kind to the authority. 12.5. If the documentation/studies developed are rejected by the approving authorities and, if applicable, including by the project verifiers, the Provider is obliged to remedy them within a maximum of 5 (five) days from the date on which the rejection is communicated to him in writing, in accordance with the requirements of the aforementioned entities, without invoking/requesting additional costs compared to the value of this contract. 12.6. In the event that, during the course of the contract, the economic indicators change, the Provider will review the documentation without additional costs of any kind for the Purchaser. 12.7. If the remedies are made partially, the deadlines referred to in the previous articles may be postponed until the deficiencies or ambiguities are fully remedied, based on an addendum to this contract, under the terms of the law. 12.8. Documents in electronic format that are created in digital format and electronically signed, without an equivalent in analog format, as well as digital documents created as a result of converting source documents into analog format (scan .PDF or equivalent), will be delivered by the Provider on conventional optical storage media/flash memory (CD/DVD/USB), based on the related minutes, concluded after verifying their content. 12.9 The final verification and acceptance of the project will be carried out after the compliance verification and technical verification in accordance with Law no. 10/1995, within a technical-economic team of the authority, which will be organized no later than 30 days from the date agreed by the contract for the handover of the project by the provider, in the established form. The purchaser may formulate questions of clarification and will determine whether the project is admissible, admissible with objections or inadmissible, all of which will be recorded in a report of the commission designated for this purpose. 13. Commencement, Completion, Delays, Termination 13.1.1. The Provider is obliged to start providing the services after the performance guarantee has been established, respectively on the date specified in the orders for the start of the provision of services, issued by the Purchaser, according to the schedule presented and assumed. 13.1.2 The Provider shall submit all supporting documentation necessary to obtain the approvals from the issuers mentioned in the urban planning certificate, in compliance with the contractual term. Within 1 working day at the latest from the date of submission, the Provider shall notify the Purchaser, the parties being able to proceed to the suspension of this contract, by signing an addendum. In this case, the suspension shall take effect exclusively during the period of obtaining the approvals/authorizations, and their payment (of the approvals/authorizations) shall be borne by the Purchaser based on the supporting document. 13.1.3. The additional act of resuming the contract will be signed by the parties after obtaining all the approvals and authorizations required by the urban planning certificate from the approvers, notified to the authority within a maximum of 2 working days from their receipt by the contractor, subject to the existence of funds available for this purpose, the execution period being able to be extended by the duration of the suspension. 13.1.4. The suspension of the contract also takes effect during the period between the date of signing without objections the project handover-reception report and the date of commencement of the works. This time too, the suspension and, respectively, the resumption of the contract will be carried out based on additional documents signed by both parties 13.1.5. In the event that the Provider suffers delays due exclusively to the direct and proven fault of the Purchaser, the parties may establish, by mutual agreement, an extension of the service provision period, without any additional obligation of any kind on the part of the Purchaser and the modification of the execution schedule of the corresponding stages. 13.2.1. The services provided under the contract or any phase thereof scheduled to be completed within a period established in the performance schedule must be completed within the term agreed upon by the parties, which term is calculated from the date of commencement of the provision of services, according to the commencement order. 13.3 If during the performance of the contract, the contractor does not comply with the delivery deadline, he is obliged to notify the Authority of this in a timely manner. The modification of the delivery date/period assumed in the stage execution schedule can be made by agreement of the parties, by addendum, with the payment of the related penalties. 13.4 Unless the Authority agrees to an extension of the delivery deadline, any delay in the performance of the contract gives it the right to request penalties and damages from the contractor, proportional to the damage caused/suffered. 14. Amendments 14.1. The contracting parties have the right, during the performance of the contract, to agree to modify the contractual clauses, by additional act, within the limits and conditions of the law. 15. Termination and cancellation clauses of the contract 15.1.1. This contract shall terminate automatically, without the need for the intervention of an arbitration tribunal or court, in the following cases: a) on the date provided for in the contract or on the date on which all obligations established incumbent upon the parties have been fulfilled; b) on the date of the intervention of an act of authority c) upon the occurrence of circumstances that could not have been foreseen at the date of its conclusion and which lead to the modification of the clauses to such an extent that the performance of the contract would be contrary to the public interest; this fact shall be notified by the interested party to the other party within a maximum period of 10 working days from the date of occurrence of such circumstances and the party became aware of such circumstances. d) by termination, at the initiative of one of the parties, if the other party does not perform its obligations under this contract and/or if it violates any of its obligations and/or performs them improperly, with a notice period of 30 calendar days. If the party that did not perform its obligations on time or that performed its obligations improperly does not provide proof of their fulfillment within the aforementioned period, the contract is considered terminated by law without any other formalities being required; 15.1.3. By unilateral termination by the Purchaser, without any prior notification to the Provider, in case the latter's operating authorization is withdrawn. In this case, the Provider has the right to claim only the corresponding payment for the part of the contract fulfilled until the date of its unilateral termination, according to the contractual provisions. 15.1.4. Given that the delivery term was an evaluation factor in the award procedure, in the event of failure to comply with the delivery term for the services covered by this contract, it shall terminate by law, without the need for notice to the Provider or any other formality, on the date of notification by the purchaser to the Provider of the failure to comply with the delivery term, notification which shall be sent by registered letter with acknowledgment of receipt. 15.1.5. By written agreement of the parties. 15.1.6 In any other cases provided by law. 15.1.7. Without prejudice to the provisions regarding the termination of contracts or the right of the purchaser to request the absolute nullity of the public procurement contract, in accordance with the applicable legal provisions, the purchaser has the right to unilaterally terminate this contract during its validity period in one of the following situations: a) The Provider is, at the time of the contract award, in one of the situations that would have determined its exclusion from the award procedure according to art. 164-167 of Law no. 98/2016 on public procurement; b) the contract should not have been awarded to the provider in question, given a serious breach of obligations arising from the relevant European legislation and which has been established by a decision of the Court of Justice of the European Union; c) the contract was modified without organizing a new award procedure other than in the cases and under the conditions provided for in art. 221 of Law no. 98/2016 on public procurement. 15.1.8. The termination of this contract will have no effect on the obligations already due between the contracting parties and does not remove the liability of the party that, through fault, caused the termination of the contract. - Subcontractors / Association 16.1.1. The Provider is obliged, at the latest at the time of commencement of the contract execution, to indicate to the Purchaser the name, contact details and legal representatives of its subcontractors involved in the execution of the public procurement contract, the activities performed by them, the value related to them, the option to be paid directly by the Purchaser, 16.1.2. The Provider is obliged to notify the Purchaser of any changes to the information provided for in art. 17.1.1. during the duration of the public procurement contract. 16.1.3. The Provider has the right to involve new subcontractors during the execution of the public procurement contract, provided that their nomination does not represent a substantial modification of the public procurement contract. 16.1.4. In the situation provided for in art. 16.1.3., the Provider shall transmit to the Purchaser the information provided for in art. 16.1.1 and shall obtain the Purchaser's prior consent regarding any new subcontractors subsequently involved in the execution of the contract. 16.1.5. When the replacement or introduction of new subcontractors takes place after the award of the contract, they shall submit to the Purchaser the certificates and other documents necessary to verify the absence of exclusion situations and the resources/capabilities corresponding to their part of the involvement in the contract to be performed. 16.2. The Provider is obliged to conclude contracts with the designated subcontractors under the same conditions under which it concluded this contract with the Purchaser. 16.3.1. The Provider is obliged to present all contracts concluded with designated subcontractors upon conclusion of the contract. 16.3.2. The list of subcontractors, their recognition data, as well as the contracts concluded with them are set out in annexes to the contract. 16.4.1. In the case of subcontracting, the Provider remains fully liable to the Purchaser regarding the manner in which the contract is fulfilled. 16.4.2. The Subcontractor is fully responsible to the Provider for the manner in which it fulfills its part of the contract. 16.5.1. The Purchaser shall make payments corresponding to the part(s) of this contract performed by the subcontractors proposed in the offer, if they request it, for services performed for the benefit of the Provider according to the contract between the Provider and the subcontractor in accordance with the applicable legal provisions, when the nature of the contract allows this and if the proposed subcontractors have expressed their option in this regard. 16.5.2. For the purposes of art. 16.5.1., subcontractors shall express their option to be paid directly by the Purchaser at the time of conclusion of the public procurement contract or at the time of their inclusion in the public procurement contract, as the case may be, to be paid directly by the Purchaser. The Purchaser shall make direct payments to the approved subcontractors only when their performance is confirmed by documents agreed by all three parties, namely the Purchaser, the Provider and the Subcontractor or by the Purchaser and the Subcontractor when, unjustifiably, the Provider blocks confirmation of the execution of the obligations assumed by the subcontractor. 16.5.3. When a subcontractor expresses its option to be paid directly, the Purchaser is obliged to establish in the public procurement contract mandatory contractual clauses that provide for the transfer of the payment obligations to the subcontractor/subcontractors for the part/parts of the contract related to it/them, at the moment when the fulfillment of the obligations assumed by the subcontracting contract has been confirmed, in accordance with the provisions of paragraph (2). In this regard, the parties will conclude an additional act when new subcontractors are introduced. 16.5.4. The Purchaser will request, upon conclusion of the public procurement contract and when new subcontractors are introduced, the presentation of the contracts concluded between the Provider and the subcontractor/subcontractors nominated in the offer or declared subsequently, so that the activities assigned to them, as well as the amounts related to the services, are included in the public procurement contract or in additional documents to this contract. 16.5.5. The contracts presented according to the provisions of art. 16.5.4. must be in accordance with the offer and will be set up as annexes to the public procurement contract. 16.5.6. The provisions set out in art. 16.5.1.-16.5.5. do not diminish the Provider's liability regarding the manner of performance of this public procurement contract. 16.6. The Provider may change any subcontractor only if the subcontractor has not fulfilled its part of the contract. The change of subcontractor will not change the contract price and will be notified in advance to the Purchaser. 16.7. The partners are jointly and severally liable for the execution of this contract. - Force majeure 17.1. Force majeure is any external, unpredictable, absolutely invincible and inevitable event according to art. 1351, para. (2) of the Civil Code. Force majeure is ascertained by a competent authority. 17.2. Force majeure exempts the contracting parties from fulfilling the obligations assumed under this contract, for the entire period in which it acts. 17.3. The performance of the contract will be suspended during the period of force majeure, but without prejudice to the due rights that were due to the parties prior to its occurrence. 17.4. The contracting party invoking force majeure is obliged to notify the other party, immediately and completely, of its occurrence and to take any measures at its disposal in order to limit the consequences and preserve them. 17.5. If force majeure acts or is expected to act for a period longer than 3 months, each party shall have the right to notify the other party of the full termination of this contract, without either party being able to claim damages from the other for the notified period, subject to the fulfillment of the outstanding obligations on the date of termination of the contract if the force majeure does not make it impossible to fulfill the obligations. 18. Dispute resolution 18.1. The Purchaser and the Provider will make every effort to resolve amicably, through direct negotiations, any misunderstanding or dispute that may arise between them within or in connection with the performance of the contract. 18.2. If, after 15 days from the start of these negotiations, the Purchaser and the Provider fail to amicably resolve a contractual divergence, each may request that the dispute be resolved by the courts of Romania. 19. Insurance 19.1. Before the commencement of the provision of services, the Provider shall conclude and maintain in force, throughout the duration of the contract, a professional civil liability insurance that will cover the risk of professional negligence in the design of the works. 19.2. The Provider is obliged to conclude, within 5 working days from the date of signing the contract and before the start of the provision of services, a professional civil liability insurance that will cover all risks that may arise regarding the performance of this contract, including for its own personnel and representatives authorized to verify, test or receive the services, as well as damages or prejudices caused to the Purchaser and/or to third natural/legal persons, during the period of execution of this contract. 19.3. The insurance will be concluded at least for the value of this contract, excluding VAT. 19.4. The insurance will be concluded with an insurance company, with its validity remaining valid throughout the entire period of the contract. 19.5. Limits of the Provider's liability: a) The Contractor is not liable for changes to the project made by the Contracting Authority without obtaining the written consent of the Contractor; b) The Provider is not liable for damages or delays resulting from the actions or omissions of central or local public administration bodies if their causes do not result from the actions or omissions of the Provider; c) The Provider is not liable for actions or decisions with a commercial role adopted by the Purchaser; d) The Provider is not liable for the negligence or omissions of the Purchaser or any other person acting on behalf of the Purchaser. 20. Communications 20.1.1. Any communication between the parties, relating to the performance of this contract, must be sent in writing, with confirmation of receipt. 20.1.2. Any written document must be recorded both at the time of transmission and at the time of receipt 20.2. Communications between the parties may also be made by fax or e-mail, provided that receipt of the communication is confirmed in writing. 21. Governing language of the contract 21.1. The language governing the contract is Romanian. 22. Intellectual property rights 22.1. Any documentation prepared and/or processed by the Provider in the execution of the contract will become the exclusive property of the Purchaser, upon payment of the amounts due to the contractor according to the provisions of this contract. 22.2. The documentation may only undergo changes that do not affect the architectural part. 22.3. The Provider has the right of ownership over an original copy of the documentation developed under this contract and the right to keep this copy in its archive. 22.4. The Provider has the right to publish the documentation prepared under this contract, for professional promotion purposes, with prior written notice to the Purchaser. 22.5. The Purchaser has the right to use the documentation prepared by the Provider under this contract exclusively for the purpose of achieving the object of this contract. 22.6. The use by the Purchaser of the documentation prepared under this contract for other investment objectives or the alienation of this documentation for the purpose of using it for another investment objective is made with the prior written consent of the Provider. 22.7. The use by any party signing this contract of the documentation prepared under this contract for other investment objectives or the partial/full alienation of this documentation for the purpose of using it for another investment objective without the prior written consent of the other party signing, obliges the party at fault to pay compensation to the other party, in an amount equal to the price of the design services under this contract. 22.8. The Provider is obliged to indemnify the Purchaser against any: a) complaints and legal actions resulting from the violation of intellectual property rights (patents, programs, registered trademarks, etc.), in connection with the provision of services; b) damages, costs, taxes and expenses of any nature, related, except in the case where such a violation results from compliance with the documentation issued by the Purchaser. 23. Provisions regarding the protection of personal data 23.1. For the purpose of executing the contract, each party must process personal data regarding the employees and/or representatives of the other party. 23.2. The Parties have taken note that, on May 25, 2018, Regulation No. 679 of the European Parliament and of the Council of the European Union of April 27, 2016 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (known as the General Data Protection Regulation) (the Regulation) entered into force and are making all reasonable efforts to ensure that they comply with the provisions of the Regulation. 23.3. When processing personal data in connection with this contract, each party undertakes to comply with the applicable legislation on the protection of personal data, including, but not limited to, the provisions of the Regulation, the implementing legislation and the decisions that the Romanian supervisory authority (ANSPDCP) may issue in relation thereto. 23.4. Each party shall disclose to the other party personal data regarding its employees or representatives responsible for the execution of this contract. This data shall consist of: identification data, position, employer, telephone number, e-mail address of the employees/legal representatives. 23.5. For the avoidance of doubt, the parties acknowledge and agree that each party shall independently determine the purpose(s) and means of processing personal data in connection with this contract. The parties agree and confirm that they will not act as joint controllers or be in a controller-processor relationship, each party acting as an independent data controller for its own data processing in connection with this contract, and neither party accepts any liability for any breach by the other party of applicable law. 23.6. If circumstances arise in which either party acts as a processor of the other party or as a joint controller with the other party in relation to this contract, the parties undertake to conclude a binding agreement in accordance with the provisions of Articles 26 and 28 of Regulation (EU) 2016/679 of the European Parliament and of the Council and/or any article or rule replacing or supplementing these provisions. - Law applicable to the contract 24.1. The Contract will be interpreted according to Romanian laws. The parties have agreed to conclude today, _____________, this contract in two copies, one copy for the Purchaser and one copy for the Provider. PURCHASER, PROVIDER, ………………………… |
| --- | --- |